**Sprints - Team 3**

**Sprint 1**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Task Goal** | **Description** | **Feature** | **Duration (hrs)** |
| 1 | Create interface for managing GA Task Force or GA Committee |  | 21 | 8 |
| 2 | Integrate with back-end | Populate interface with current committees and task forces | 21 | 4 |
| 3 | Create interface for managing meetings and their history |  | 21 | 8 |
| 4 | Add interface for managing members to previous |  | 21 | 8 |
| 5 | Integrate with back-end | Populate interface with meetings history and members | 21 | 4 |
| 6 | Integrate with Audit Trail |  | 24 | 2 |

**Sprint 2**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Task** | **Task Goal** | **Description** | **Feature** | **Duration (hrs)** |
| 1 | Create Interface for recording decision and recommendations |  | 22 | 8 |
| 2 | Add link between interface for GA task force, meetings, and decisions |  | 22, 21 | 4 |
| 3 | Integrate with back-end |  | 23 | 4 |
| 4 | Integrate with audit trail |  | 24 | 2 |
| 5 | Create interface for managing performance indicators | Ember task | 25 | 8 |
| 6 | Create interface for defining evaluation strategy | Ember task | 25 | 8 |
| 7 | Integrate evaluation strategy with back-end | Fetch from database old strategy and store new evaluation strategy | 25 | 4 |

**Sprint 3**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Day** | **Sprint Task** | **Description** | **Feature** | **Duration (hrs)** |
| 1 | Create interface for indicator gauge | Ember Task | 25 | 8 |
| 2 | Integrate interface with back-end | Fetch indicators and values from database | 25 | 4 |
| 3 | Create interface for displaying KPI(Key Performance Indicator) reports | Ember Task | 25 | 8 |
| 4 | Integrate interface with back-end | Fetch data from database to fill out report | 25 | 8 |
| 5 | Implement dynamic rating points formula | Create a formula for evaluation of users | 25 | 4 |
| 6 | Integrate with audit trail, test all interfaces and generation of KPI reports | Confirm the system is working | 24 | 2 |